# Action Plan Template

Free action plan template with six plan-type variants and the universal seven-section structure. Replace example content with your own goal, tasks, owners, and deadlines.

Source: ActionPlanTemplate.com (an independent reference operated by Digital Signet).

Last verified: 11 May 2026

# Universal Seven-Section Action Plan Structure

Every action plan on this site uses this seven-section structure. The structure works for any goal, any team size, and any timeframe.

## 01. Goal and Objective

SMART goal statement with measurable success criteria.

## 02. Success Criteria

3-5 specific, quantifiable outcomes that define completion.

## 03. Task Breakdown

Each task with owner, deadline, priority, status, and dependencies.

## 04. Resources Required

Budget, tools, people, and external support needed.

## 05. Risk Assessment

Top 5 risks with probability, impact, and mitigation strategies.

## 06. Timeline and Milestones

Key dates, phase gates, and mid-point review checkpoints.

## 07. Review Schedule

Weekly check-ins, mid-point review, and final assessment dates.

# Business Action Plan

Quarterly and annual business goals, revenue targets, and department initiatives.

### Example goal

Increase Q2 revenue by 15 percent (from 45,000 to 51,750 dollars) by 30 June 2026

### Task breakdown

| # | Task | Owner | Deadline | Priority | Status | Dependencies / Phase |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Launch new landing page with A/B test variants | Sarah (Marketing) | 5 April 2026 | High | Not started |  |
| 2 | Hire 2 SDRs and complete onboarding | Mike (HR) | 20 March 2026 | High | Not started |  |
| 3 | Implement upsell workflow in checkout | Dev Team Lead | 15 April 2026 | High | Not started | Blocked by #1 |
| 4 | Run LinkedIn ad campaign (5,000 dollar budget) | Sarah (Marketing) | 1 April - 31 May | Medium | Not started | Blocked by #1 |
| 5 | Launch customer referral program | Product Lead | 10 April 2026 | Medium | Not started |  |
| 6 | Renegotiate top 3 enterprise contracts | Account Manager | 15 May 2026 | High | Not started |  |
| 7 | Mid-quarter review with all stakeholders | VP Revenue | 1 May 2026 | Medium | Not started |  |
| 8 | Final Q2 results analysis and report | VP Revenue | 7 July 2026 | Medium | Not started |  |

### Review schedule

Weekly check-in: 15 minutes every Monday. Review what was completed, what is behind schedule, what is blocked, and what needs to be reassigned. Mid-point review at the halfway date. Final assessment at the deadline.

# Corrective Action Plan (CAPA)

Quality incidents and compliance issues using the 5-step CAPA process.

### Example goal

Resolve customer data breach incident and prevent recurrence within 45 days

### Task breakdown

| # | Task | Owner | Deadline | Priority | Status | Dependencies / Phase |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Isolate affected database servers | CTO | Within 2 hours | High | Not started |  |
| 2 | Notify legal counsel and insurance carrier | General Counsel | Within 4 hours | High | Not started |  |
| 3 | Assess scope of compromised records | Security Lead | Within 24 hours | High | Not started | Blocked by #1 |
| 4 | Notify affected customers per state laws | Communications | Within 72 hours | High | Not started | Blocked by #3 |
| 5 | Engage forensic security firm | CTO | Within 48 hours | High | Not started |  |
| 6 | Patch vulnerability that enabled breach | Engineering Lead | Within 1 week | High | Not started | Blocked by #5 |
| 7 | Implement enhanced encryption at rest | Security Lead | Within 30 days | Medium | Not started |  |
| 8 | Deploy intrusion detection system | Security Lead | Within 45 days | Medium | Not started |  |

### Review schedule

Weekly check-in: 15 minutes every Monday. Review what was completed, what is behind schedule, what is blocked, and what needs to be reassigned. Mid-point review at the halfway date. Final assessment at the deadline.

# Employee Performance Plan

Performance improvement plans (PIPs) and development plans for HR.

### Example goal

Improve sales rep quota attainment from 62 percent to 90 percent within 60 days

### Task breakdown

| # | Task | Owner | Deadline | Priority | Status | Dependencies / Phase |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Weekly 1:1 coaching with manager (45 min) | Manager | Weekly Monday | High | Not started |  |
| 2 | Complete advanced discovery training | Employee | End of week 2 | High | Not started |  |
| 3 | Shadow top performer on 5 calls | Employee | End of week 3 | High | Not started |  |
| 4 | Achieve 10 booked discovery meetings per week | Employee | End of week 4 | High | Not started |  |
| 5 | Improve discovery to close rate to 25 percent | Employee | End of week 8 | High | Not started |  |
| 6 | Hit quota of 8 closed deals | Employee | End of week 8 | High | Not started |  |
| 7 | Mid-PIP review and adjustment | Manager + HR | End of week 4 | Medium | Not started |  |
| 8 | Final PIP outcome decision | Manager + HR | End of week 8 | High | Not started |  |

### Review schedule

Weekly check-in: 15 minutes every Monday. Review what was completed, what is behind schedule, what is blocked, and what needs to be reassigned. Mid-point review at the halfway date. Final assessment at the deadline.

# Marketing Action Plan

Campaigns, content marketing, paid acquisition, and product launches.

### Example goal

Generate 250 marketing qualified leads (MQLs) in Q2 from content and paid channels

### Task breakdown

| # | Task | Owner | Deadline | Priority | Status | Dependencies / Phase |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Publish 6 SEO-optimised blog posts | Content Lead | End of April | High | Not started |  |
| 2 | Launch LinkedIn ads campaign (10,000 dollar budget) | Paid Acquisition | 1 April 2026 | High | Not started |  |
| 3 | Refresh top 5 landing pages for conversion | Web Lead | 15 April 2026 | High | Not started |  |
| 4 | Email nurture sequence for new subscribers | Email Lead | 30 April 2026 | Medium | Not started |  |
| 5 | Host one webinar with 100 registrations | Demand Gen | 15 May 2026 | Medium | Not started |  |
| 6 | Co-marketing partnership with one peer brand | Partnerships | 31 May 2026 | Medium | Not started |  |
| 7 | Weekly attribution review | Marketing Ops | Weekly Friday | Medium | Not started |  |
| 8 | Q2 results report to leadership | VP Marketing | 5 July 2026 | Medium | Not started |  |

### Review schedule

Weekly check-in: 15 minutes every Monday. Review what was completed, what is behind schedule, what is blocked, and what needs to be reassigned. Mid-point review at the halfway date. Final assessment at the deadline.

# SMART Goals Action Plan

Goal-setting structured around the Specific-Measurable-Achievable-Relevant-Time-bound framework.

### Example goal

SMART: Run a 5km race in under 28 minutes by 31 August 2026 (S, M, A, R, T validated)

### Task breakdown

| # | Task | Owner | Deadline | Priority | Status | Dependencies / Phase |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Complete week 1 base mileage (15km total) | Self | End of week 1 | High | Not started |  |
| 2 | Run first interval workout (5 x 800m) | Self | End of week 2 | High | Not started |  |
| 3 | Complete trial 5km time trial | Self | End of week 4 | High | Not started |  |
| 4 | Increase weekly mileage to 25km | Self | End of week 6 | High | Not started |  |
| 5 | Add tempo runs (2 x 2km at goal pace) | Self | End of week 8 | High | Not started |  |
| 6 | Race-pace simulation (4km solo) | Self | End of week 10 | Medium | Not started |  |
| 7 | Taper week (reduce volume 40 percent) | Self | Week 12 | Medium | Not started |  |
| 8 | Race day execution | Self | 31 August 2026 | High | Not started |  |

### Review schedule

Weekly check-in: 15 minutes every Monday. Review what was completed, what is behind schedule, what is blocked, and what needs to be reassigned. Mid-point review at the halfway date. Final assessment at the deadline.

# 30-60-90 Day Action Plan

Phased onboarding and initiative rollouts across three escalating phases.

### Example goal

Successfully onboard as Engineering Manager and ship one team-wide improvement by day 90

### Task breakdown

| # | Task | Owner | Deadline | Priority | Status | Dependencies / Phase |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Meet each of 8 direct reports for 1:1 | Self | Day 14 | High | Not started | Phase 1: Learn |
| 2 | Audit current sprint velocity and incidents | Self | Day 21 | High | Not started | Phase 1: Learn |
| 3 | Document team strengths and gap analysis | Self | Day 30 | Medium | Not started | Phase 1: Learn |
| 4 | Run first retro and ship one quick win | Self | Day 45 | High | Not started | Phase 2: Contribute |
| 5 | Establish weekly office hours cadence | Self | Day 45 | Medium | Not started | Phase 2: Contribute |
| 6 | Propose roadmap adjustment to leadership | Self | Day 60 | High | Not started | Phase 2: Contribute |
| 7 | Drive team-wide improvement initiative | Self | Day 75 | High | Not started | Phase 3: Lead |
| 8 | Quarterly review and next-90 plan | Self | Day 90 | High | Not started | Phase 3: Lead |

### Review schedule

Weekly check-in: 15 minutes every Monday. Review what was completed, what is behind schedule, what is blocked, and what needs to be reassigned. Mid-point review at the halfway date. Final assessment at the deadline.

# How to Customise This Template

## Step 1: Replace the example goal

Each section comes pre-filled with an example. Replace the example goal with your own SMART goal: Specific, Measurable, Achievable, Relevant, Time-bound.

## Step 2: Edit the task table

Delete the example rows and enter your own tasks. Each task should be completable in 1 to 14 days. If a task takes longer, split it into sub-tasks.

## Step 3: Assign owners

Every task must have exactly one owner. Not a team. Not a department. One name. The owner does not need to complete the task alone but is responsible for it being done.

## Step 4: Set deadlines with buffer

Add 2 to 3 business days of buffer to every deadline to account for interruptions, approvals, and unexpected blockers.

## Step 5: Schedule weekly reviews

Plans without weekly reviews die within two weeks. Schedule a 15-minute weekly check-in and treat it as non-negotiable.

Free to use for personal and commercial purposes. No attribution required. ActionPlanTemplate.com is operated by Digital Signet.